## Slide 1: After-Action-Reviews
The AAR is an after-event learning process that enables organizations to achieve continuous improvement by building on successes while correcting mistakes. The AAR is a tool that can be used to collect feedback to improve products and services to our customers.
Include personnel from all levels of the organization; operators, supervisors, garage and office staff and managers.

## Slide 2: Benefits of the AAR
To gain a clear understanding of what was good, bad, and average about individual and collective performance.
An assessment tool that provides immediate results to use in planning and conducting future activities.
Will produce a list of lessons learned that should be shared with the rest of organization.
As better results are achieved with each successive event, teamwork improves and builds greater team confidence.

## Slide 3: Objectives of the AAR
To provide useful feedback on mission and task performance relative to specific goals and objectives.
To routinely evaluate training and strategic, tactical, and operational activities.
To reinforce the culture necessary to bring about candid, group dialogue in a meaningful learning process.

## Slide 4: Format of the AAR
Overview
2. Expectations
3. Outcomes: what actually happened?
4. Lessons Learned: what went well (sustain)?
5. Lessons Learned: what didn’t go well (improve)?
6. Analysis

## Slide 5: Overview
5-10 minutes to review the project life span from start to finish identifying key actions and dates. This is a general review only and doesn’t require much detail.
The purpose is to provide a useful time sequence framework to refer to during the AAR.
Record on a flip chart using bullet notation cross referencing key events with dates.
When completed, display where everyone can see it and refer to it as needed.

## Slide 6: Expectations
Objectives should be clearly thought out and articulated at the beginning of the project to guide the planning phase.
Intent may include additional matters of desired outcome not specifically identified in the project’s objective statement.
Standards refer to the professional expectation that an event will start on time, keep on schedule, end on time, be conducted in a professional manner, be accomplished in compliance with technical specifications, and stay within budget.

## Slide 7: Outcomes
What actually happened during the execution of the event?
Introduce positive and negative elements and offer explanations as to why it happened that way.

## Slide 8: Lessons Learned: What went well
Identify those things that the organization did well that should be sustained through future events.

## Slide 9: Lessons Learned: What didn’t go well
Identify those things that didn’t go well or as planned and record them as things to be improved for future events.

## Slide 10: Analysis
Review the AAR
Identify an action plan for improvement
Assign tasks and deadlines associated with the action plan
Monitor results

## Slide 11: When to use the AAR
After each winter event.
At the end of the winter season.

## Slide 12: Topics for Review
Equipment Routing / Performance
Snow Route Cycle Times
Materials and Application Rates
Rental Agreements and Municipal Contracts
Shift Schedules
Call-Out Procedures
Use of Temps

## Slide 13: After Each Event
This process starts at the AAR from the previous storm (were the recommendations from previous AAR implemented?)
And ends with the storm clean-up
Don’t Start the Process at the Beginning of the Storm

## Slide 14: At the End of the Winter Season
This process starts at the AAR from the previous winter.
And ends with the AAR conducted at the close of the current winter season.
Don’t Start the Process at the Beginning of the Storm

## Slide 15: Elements of a Successful AAR
Don’t short cut the process, resist the urge to jump straight to the “needs improvement” step.
Begin at the beginning,
  limiting the winter event AAR to the duration of the storm will skip over the preparation and cleanup activities that are key elements of a winter event strategy.
Include personnel from all levels of the organization; operators, supervisors, garage and office staff and managers, the success or failure was a team effort.

## Slide 16: End of Season AAR Due Dates
County AAR
  Outline of Results Due to ADE-M by April 15th
  CMM, ACMM, CEM, and other key personnel
Central Office Review
  Reviewed by Bureau Director and Staff
  Identify and Share Best Practices

## Slide 17: More Information
For the latest version of the After-Action-Review Guidelines: P-Drive/PENNDOT Shared/After Action Review
Contact Paul Reed, pareed@state.pa.us